Vinh Tran

CPSC 597 – 07

Paul Salvador Inventado

Checkpoint Meeting 1

1. Progress - what was completed

- I did research and found a suitable dataset (i.e., UNSW-NB15) containing appropriate features about network traffic data.

- I interpreted and completed preprocessing the dataset successfully by reviewing it, removing invalid rows, removing unnecessary columns, separating a target and features, converting the data structure, and scaling and transforming some features.

The dataset is processed and ready to be used in training machine learning models

- I did train multiple supervised machine learning (e.g., K-NN, Decision Tree, Support Vector Machine, Random Forest, and XGBoost) on the dataset.

- I successfully found a suitable model that fits the dataset by comparing the accuracy score and selecting the highest one.

The selected machine learning model is ready to apply into the intrusion detection system of the project.
2. Challenges - issues implementing plan, design decisions to address issues

- There are many publicly available datasets related to intrusion detection system. However, some of them were old and did not reflect the currently modern network traffic. Therefore, it took me some time to research and find a suitable one.

- Similarly, the purpose of the project is to identify and classify the network traffic data by using machine learning models. There are many supervised learning models that have the ability. Therefore, I needed to spend time training the dataset on different models to select the suitable one.
3. Blockers - challenges that do not allow you to move forward with your plan

- None
4. TODO - next milestones (with target dates included), how to evaluate completion, and expected deliverables

- I plan to create the blueprints for the user interfaces of the application (i.e., UI for users to input the network traffic data, UI for the dashboard showing the analysis, modals showing warnings and notifications, etc.) by Feb 12, 2026.

- After editing and finalizing, these blueprints will become official UIs of the application.

- The blueprints can be sketched and designed by using Canva.

- Next, I will implement the code to build UIs based on the blueprints by using React, JavaScript, and Tailwind CSS within one or two weeks.
5. Checkpoint meeting notes - summarize the feedback you received and any changes to your plans after the discussion

- It may require a lot of many fields for users to input their network traffic data (e.g., 40 info), and I think that they are too much. Therefore, I will design the application that accepts the file upload as user’s input for now.

- I will make some presentation slides for the midterm project presentation in Checkpoint Meeting 2.

- For writing the midterm project report, I will reuse some parts of the project proposal and expand more information in some sections.