Vinh Tran

CPSC 597 – 07

Paul Salvador Inventado

Checkpoint Meeting 3

1. Progress - what was completed

- I completed implementing the logic and notifications when users created and logged into their account to the website. This logic and notifications also work for uploading the files and analyzing the network traffics.

- I completed designing the user interface after users successfully log in to the website so that they can start uploading their network traffic files.

- I completed implementing the logic and notifications when users incorrectly input the information, such as email.

- I completed implementing the logic in the server which ensures that each account in the database will have unique username and email.

- I completed implementing another APIs in the server such as /upload_file and /analyze_traffics which check and store the uploaded files from users and perform the analysis using AI-based Intrusion Detection System on the user’s file.

- I completed designing the user interface which displays the result of analyzing network traffics.
2. Challenges - issues implementing plan, design decisions to address issues

- The model of this project was trained by analyzing 42 network traffic features from the training dataset. Requiring users that input a total of 42 network traffic data is not a good idea, so the user’s input will be mainly from their uploaded files (e.g., .pcap or .csv). However, there is no guarantee that their files will contain the same 42 network traffic features as the system. Therefore, I need to figure out the way to use features from their files so that the machine learning model from the system still be able to analyze, predict, and classify network flows with high accuracy.

Currently, to test the AI-based IDS of the application, I used the data from “UNSW_NB15-1.csv”. That file contains the raw data of hundreds of network traffics with 49 features. I manually added the header row and switched columns to exactly match the training dataset. Finally, I created the sample file including first 999 rows from “UNSW_NB15-1.csv” file for testing.
3. Blockers - challenges that do not allow you to move forward with your plan

- None
4. TODO - next milestones (with target dates included), how to evaluate completion, and expected deliverables

- I plan to complete designing the user interface for the Info page of the application.

- I plan to continue working on the solution which the application still can analyze the network traffic data if the user’s file does contain exactly 42 features as the training dataset.

- I plan to detect bugs and fix them if any.

- I plan to complete the final project report by updating the contents for some sections and writing the contents for the “Results and Discussion” section.

All my plans may be achieved before the deadline.
5. Checkpoint meeting notes - summarize the feedback you received and any changes to your plans after the discussion